CS673 Software Engineering

Team 1  : BariatricPath

Meeting Minutes

All meeting minutes are kept in this single document. The latest meeting minutes should be at the beginning of the document. For example, meeting 3 minutes is placed before meeting 2 in the document. The team leader should prepare a basic agenda for the meeting and team members should rotate to be the minutes taker. Each group should have at least one meeting per week, and you may have multiple meetings if needed.

Meeting 6

Date and Time:  Sunday May 24, 3pm

Place: Zoom

Participants:  Fatimah, Shaima, Kolya, Kai

Minutes taker: Kai

Timekeeper: Kai

Purpose: Wrap up iteration 1

Agenda:

- Address pull requests

- SDD updates

- Iteration 1 concerns

- Reminders to do before monday night:

  - Update section in progress report

  - Update AI usage log in progress report (also make sure you filled out all other AI usage logs)

  - If you have any tests to put in the testing document please do so

Discussions:

- Bari-11 and Bari-13

  - Kai clarified some parts, will make PR after meeting

- Presentation

  - Who will create them

- Documentation for iteration 1

  - SDD and STD are new docs

  - Other documentation has to be updated

Key Decisions:

- Pull requests will be reviewed and merged to dev by tonight/ tomorrow morning

- Team will fill in for Jianing’s section in SDD if needed

Action Items:

- Kai finish bari-11 and bari-13

- Fatimah and Shaima work on presentation

- Everyone update STD, tab in progress report

- Kai update other documentation (SPPP, Risk management, etc.) needed for iteration 1

- Touch base tomorrow midday to check on what else has to be finished

Meeting 5

Date and Time:  Thursday May 21, 7pm

Place: Zoom

Participants:  Fatimah, Shaima, Kolya, Jianing, Kai

Minutes taker:: Fatimah

Timekeeper:

Purpose: Check in on user story assignments, ask clarifying questions

Agenda:

- Address pull requests

  - Specifically the authentication and docker PRis needed for other code to continue

- Shaima design updates (from discord)

- Start with SDD so we have a space for our design standards ?

- Check in on jira tasks/stories

- Set goals for iteration 1 submission

  - Can we realistically get all of the stories in jira completed, tested, and reviewed by next tuesday?

Discussions:

- Talked about PRs

  - Shaima accidentally pushed to main instead of dev, will fix after meeting

  - Other PRs will be reviewed soon

- Design layout persistency

  - Kai made mention of having the layout flow  rhyme in order for consistency

- Testing the codes as stated in the SPPP document.

  - Fatimah raised the issue of testing using the jest testing that we should test our features  as we go, that is start small in order not to make it complicated

Key Decisions:

- Starting the SDD document as soon as possible

- Shaima to post the video that entails the update so far  on discord in order for the team to move forward in their development.

- We should keep the reviewer assignment flow in order to review our work.

- Kai assigned Privacy Policy, Disclaimer, and Consent to Fatimah  to keep up with the security requirement.

Action Items:

- Privacy Policy, Disclaimer, and Consent assigned to Fatimah

- Starting the SDD

- Video progress updates.

- Next meeting: Sunday May 24th, 3PM.

Meeting 4

Date and Time:  Saturday May 16, 12pm

Place: Zoom

Participants:  Fatimah, Shaima, Kolya, Jianing, Kai

Minutes taker: Kolya

Timekeeper: Kai

Purpose: Check in on user story assignments, ask clarifying questions

Agenda:

- Check in on story assignments

- Review professor feedback on documents

- Ask questions

Discussions:

- Professor comments on 1st submission

  - Try to design a logo

  - Addressing Patient Authentication Recommendation

  - Reviewing Timeline

- Github PR Reviewers

  - How to assign

- Reviewing Profesor’s expectations for iteration 1

- Questions about database

  - How to add seed data

Key Decisions:

- GitHub PR Requests

  - Assignments based on availability

  - Formally assigned on GH

- Shaima’s friend will design a logo

- Kai will update timeline in SPPP

- Moving up last story (BARI-16) deadline up a day to the 24th

- Pairing up informally with members instead of having a whole group meeting

Action Items:

- Adding google sign in with authentication

- Adding seed data (seed.js) to database

- Fatimah will create Docker File

- Kai will create ice box

- Next Meeting: Thursday, May 21st, 7PM

- Kolya: Change types in schema to enums and work on seed.js

Meeting 3

Date and Time:  Thursday May 14, 7pm

Place: Zoom

Participants:  Fatimah, Shaima, Kolya, Jianing

Minutes taker: Kolya

Timekeeper:

Purpose: Incorporate Jianing into team, plan for iteration 1

Agenda:

- Role reassignments including Jianing

- Finalize tech stack. Which tools are most pressing for team members to learn if they are unfamiliar? Current tools listed in our SPPP:

  - Frontend: React.js

  - Backend: Node.js, Express REST API

  - Authentication: Firebase Authentication

  - Database: PostgreSQL + Prisma ORM

  - Version Control: Git, GitHub

  - Container: Docker

  - Project Management: Jira

  - AI Tools: OpenAI API GPT-4 API via Express

  - Deployment: Digital ocean

  - Testing: Jest, React Testing Library, Playwright or Cypress

  - IDE / Development Tool: Visual Studio Code

  - CI/CD Tool: GitHub Actions

  - SAST Tool: ESLint

  - DAST Tool: OWASP ZAP

- Goals for iteration 1 according to professor’s lecture this week:

  - Define system architecture - SDD document is a good place to start, who will be responsible for which sections?

  - Set up IDE

  - Start implementation - basic skeleton code

  - Implement first 1-2 essential features, these will have higher story points

  - Focus on finding a good workflow for the team in regards to design of features and code

  - If additional time, continue with more stories/requirements

Discussions:

- Discussed timelines for sprints

- GitHub: reviewing file structure added by Shaima

- Roles and communication for project

- Reviewing 9 user stories for first iteration

  - Discussing possible implementations of each story

  - Dividing stories based on team members’ preferences

- Database Schema proposed by Shaima

  - Sample data needed

- Git hub procedures:

  - Main is locked

  - Create feature branch off of dev

  - Pull request before merging with dev

- Jianing introduced himself to the group

  - Added him to the google drive

- Dividing stories by person

Key Decisions:

- Stories assigned per person

Action Items:

- Work on individual stories

- Create sample data for database

- Kai and Shaima finalize their stories

- Jianing reviews lead assignments to make his choice

- Pull github dev branch and create feature branch

- Next meeting: Saturday, 5/16 at 12:00 EST

Meeting 2

Date and Time:  Monday May 11, 10pm

Place: Zoom

Participants:  Fatimah, Shaima, Kolya, Kai

Minutes taker: Kai

Timekeeper: Kai

Purpose: Review SPPP and iteration 0 goals

Agenda:

- Project documents have been moved into the course drive Team 1 folder

- SPPP review

  - Go section by section? answer any questions or concerns teammates may have

  - Are there any updates that need to happen before submission

  - Before submission Kai will delete all of the instructions

- Progress report

  - all of us have to fill out our sheet on the spreadsheet by Wednesday so Kai can fill out the full team summary

- Iteration 0 presentation

  - Kolya and Kai touch base on plan for making slides and meeting to record presentation

- Are we meeting Wednesday night after the next lecture to plan for iteration 1?

Discussions:

- Clarified project scope

  - Not about initializing patient into system, instead assume the patient is already made/in the system and we are tracking the process though the stages

- Go over roles for project (patient, coordinator, director)

- Went through SPPP section by section

  - Added comments as needed on areas that should be tweaked

  - Asked clarifying questions and unified our team vision

- Address meeting times this week

- JS or Python for AI code? Tabled for later

Key Decisions:

- SPPP

  - Move some of the requirements from essential to desirable

  - Prioritize patient stories and functionality first

Action Items:

- Kolya and Kai to meet Wednesday to present

- Kai to turn in release 0 on github wednesday night

- Team check in by Wednesday to make sure all documents look good before turning it in

- Team will meet 7pm Thursday

Meeting 1

Date and Time:  Sunday May 10, 2pm

Place: Zoom

Participants: Fatimah, Shaima, Kolya, Kai

Minutes taker: Kai

Timekeeper: Kai

Purpose: Initial Team meeting, plan for iteration 0

Agenda:

- Assign roles

- Finalize project choice

  - Patient Pathway?

- Decide team name

- Github

  - How do we want to standardize branches, pull requests, etc

- Go over Iteration 0 documents

  - Readme.md

  - SPPP

    - Who will be responsible for each section

  - SPPP_RiskManagement

  - Progress report

    - Team leader on summary, everyone else puts their own contributions for other sheets

  - Meeting minutes

  - Presentation 0 (slides and video)

- Clarify responsibilities for iteration 0 documents, make sure work is evenly divided

- Decide weekly meeting time, do we want to meet again before Iteration 0 is due

Discussions:

- Agree on the Bariatric Path project

- Architecture

  - Frontend: React js and bootstrap

  - Backend: Express / node.js (more familiar and have experience with this more)

  - Authentication: Firebase

  - Database: PostgreSQL

  - Container: docker

  - Deployment: Open Ai

  - Ai : calls to open Ai/ anthropic API

- Weekly meeting times

  - Saturday 12 ET, Wednesday 10PM ET, discord for small check ins

  - Brief meeting this monday 10PM

- Role assignments

- Split up SPPP responsibilities

- Make sure everyone has access to drive and jira

Key Decisions:

- Patient Pathway project

- Architecture (see above)

- Roles:

  - Team Lead - Kai

  - Requirement Lead - Shaima

  - Design/Implementation lead - Shaima/Kolya

  - QA lead - Kolya

  - Configuration lead - Fatimah/Kai

  - Security lead - Fatimah

- SPPP responsibilities by section

Action Items:

- Work on SPPP assigned sections before meeting tomorrow

- Put time into progress report

- Meet tomorrow at 10PM to go over SPPP